PRODUCT REQUIREMENTS DOCUMENT

CreativeAI — Phase 1 MVP

AI Image Generation  ·  Image Editing  ·  Short Video Clips  ·  Template Library  ·  Personal Gallery  ·  Credit System

| Document Details Version: 1.0 (Initial Release) Status: Draft — Awaiting Review Date: February 2026 Owner: Founder / Product Lead Target Launch: Month 6 (Aug 2026) | Audience • Frontend Developer(s) • Backend Developer(s) • UI/UX Designer(s) • QA / Testing • Investors / Advisors (read-only) |
| --- | --- |

⚠ Scope Boundary This PRD covers Phase 1 (MVP) only — Months 1 through 6. Phase 2 features (Character Consistency, Brand Kit, AI Voiceover, Style Training, Mobile App) are explicitly out of scope and must not be built or half-built in this phase. Any scope creep must be flagged and approved before implementation.

# Revision History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.0 | Feb 2026 | Founder | Initial PRD created. All Phase 1 features defined. |

# 1. Introduction & Purpose

## 1.1 Purpose of This Document

This Product Requirements Document (PRD) defines, in exhaustive detail, every feature, user story, acceptance criterion, API endpoint, data model, error state, and non-functional requirement for the Phase 1 MVP of CreativeAI — a bootstrapped, consumer-first AI creative studio SaaS.

The goal is to provide developers, designers, and QA with a single authoritative reference that eliminates ambiguity and leaves no room for interpretation errors during implementation. Every decision documented here has been made deliberately; deviations require explicit written approval from the Product Owner.

## 1.2 Product Overview

CreativeAI is an all-in-one AI creative studio designed exclusively for individual creators — hobbyists, students, side-hustlers, and casual makers. The core promise: generate stunning AI images, make short video clips, edit photos, and access curated templates — all in a single browser tab, with zero learning curve, at $5–$19/month.

North Star Metric Time-to-first-creation: A brand-new user who signs up for the free tier must be able to generate their first AI image within 90 seconds of account creation, with no tutorial required.

## 1.3 Phase 1 Feature Scope

The following six feature areas comprise the full Phase 1 MVP. Each is covered in its own dedicated section below:

- Feature 1: AI Image Generation (Section 3)

- Feature 2: Image Editing (Section 4)

- Feature 3: Short AI Video Clips (Section 5)

- Feature 4: Template Library (Section 6)

- Feature 5: Personal Gallery (Section 7)

- Feature 6: Credit System (Section 8)

In addition, Sections 2 and 9–13 cover cross-cutting concerns: Authentication, User Accounts, Design System, Technical Architecture, API Specifications, Non-Functional Requirements, and Testing Strategy.

## 1.4 Out of Scope (Phase 1)

Explicit Phase 1 Exclusions The following features are documented in the Business Plan as Phase 2 and must NOT be built in Phase 1: Character Consistency Engine, Brand Kit, AI Voiceover Generator, Personal Style Training (LoRA), Mobile App (iOS/Android), Team/collaboration features, Social sharing feed, API access for developers, White-label offering.

## 1.5 Definitions & Abbreviations

| Term | Definition |
| --- | --- |
| Generation | A single AI model inference call that produces one or more images or video clips |
| Credit | The internal currency unit consumed when a user triggers a generation or editing action |
| Rollover Credit | Credits that are unused at end of billing period and carry forward to the next month |
| Watermark | A semi-transparent CreativeAI logo overlay applied to outputs of Free tier users |
| Style Preset | A pre-configured set of model parameters (negative prompts, guidance, style LoRA) exposed as a named button |
| Template | A pre-designed prompt + aspect ratio + style preset combination that can be applied with one click |
| Gallery | The user's personal cloud storage of all past generations, accessible and re-downloadable at any time |
| Inpainting | AI technique for selectively replacing a masked region of an image with AI-generated content |
| Upscaling | AI enhancement technique that increases image resolution while improving detail and sharpness |
| Tier / Plan | The user's subscription level: Free, Spark ($5/mo), Glow ($12/mo), or Pro ($19/mo) |
| P0 | Must have — product is broken without it |
| P1 | Should have — critical for user satisfaction at launch |
| P2 | Nice to have — improves experience but not launch-blocking |
| API | Application Programming Interface — the backend REST endpoints served to the frontend |
| CDN | Content Delivery Network — used for serving generated media assets globally |

# 2. User Accounts & Authentication

## 2.1 Authentication Methods

Authentication is handled by Supabase Auth. The following sign-in methods must be supported at launch:

- Email + Password: Standard email/password registration with email verification link sent on sign-up

- Google OAuth 2.0: One-click sign-in via Google account; no password required

- Magic Link: User enters email; receives a one-time sign-in link valid for 10 minutes

## 2.2 Registration Flow

The registration flow must be designed to minimize friction. The sequence is:

- User clicks 'Get Started Free' on the landing page or 'Sign Up' in the app header

- Modal or dedicated page presents three auth options: Google (primary CTA), Email/Password, Magic Link

- On Google OAuth: redirect to Google consent screen → redirect back → account created → onboarding flow starts

- On Email/Password: user enters email + password (min 8 chars) → verification email sent → user lands on 'Check your email' screen → clicks link → account activated → onboarding flow starts

- On Magic Link: user enters email → magic link sent → 'Check your email' screen → user clicks link → account created/signed-in → onboarding flow starts

Critical Rule No credit card is required at registration. The Free tier must be instantly accessible with zero payment friction. Asking for payment before the user has experienced value is explicitly prohibited.

## 2.3 Onboarding Flow (First-Time Users Only)

Every new user must experience a 3-step onboarding flow immediately after account creation. This flow cannot be skipped on first login but can be dismissed midway (user lands on dashboard).

| Step | Screen Title | Content | CTA |
| --- | --- | --- | --- |
| 1 of 3 | Welcome to CreativeAI 🎨 | Single large animation showing image being generated. Tagline: 'Turn your ideas into stunning visuals in seconds.' | 'Let's Create →' |
| 2 of 3 | Pick your first style | 6 style preset cards shown (Photorealistic, Anime, Digital Art, Oil Painting, Cinematic, Watercolor). User taps one to select. Selection saved to profile. | 'Next →' |
| 3 of 3 | You're ready! Here are your free credits | Animated credit counter counting up to 25. Brief explanation: 'Each image costs 1 credit. Credits refresh monthly. No card needed.' | 'Start Creating →' |

## 2.4 User Profile Data Model

The 'users' table in Supabase (extends Supabase Auth's auth.users):

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| id | uuid | No | Primary key — matches Supabase Auth user ID |
| email | text | No | User's email address |
| display_name | text | Yes | Public display name; defaults to email prefix |
| avatar_url | text | Yes | Profile picture URL; auto-populated from Google OAuth if available |
| plan | enum | No | Current subscription plan: 'free' ¦ 'spark' ¦ 'glow' ¦ 'pro' |
| credits_remaining | integer | No | Current available credits; never goes below 0 |
| credits_monthly_allowance | integer | No | Credits granted at each billing cycle based on plan |
| credits_rollover_balance | integer | No | Accumulated unused credits from previous billing cycles |
| billing_cycle_start | timestamp | Yes | Start date of current billing period; null for free users |
| stripe_customer_id | text | Yes | Stripe customer ID; null until first payment attempt |
| stripe_subscription_id | text | Yes | Active Stripe subscription ID; null for free users |
| preferred_style | text | Yes | User's default style preset selected during onboarding |
| onboarding_complete | boolean | No | Whether the user has completed or dismissed the onboarding flow |
| created_at | timestamp | No | Account creation timestamp |
| last_seen_at | timestamp | No | Last activity timestamp; updated on each API call |

## 2.5 Account Settings Page

Accessible via avatar menu → 'Account Settings'. Must include:

- Display name (editable text field, max 40 chars)

- Email address (read-only if Google OAuth; editable otherwise — requires re-verification)

- Password change (only for email/password accounts; requires current password)

- Subscription plan display (current plan name, renewal date, 'Manage / Upgrade' CTA linking to billing portal)

- Credit balance display (remaining credits + rollover balance)

- Delete account (requires typing 'DELETE' to confirm; soft-deletes; sends confirmation email; all data deleted after 30-day grace period)

# 3. Feature 1 — AI Image Generation

Feature Summary Users type a text prompt, choose a style preset and aspect ratio, and the system returns one AI-generated image using the selected model. Generation consumes credits. Free tier outputs carry a watermark.

## 3.1 UI Layout & Flow

The Image Generation screen is the primary home screen of the application. Layout (desktop, left-to-right):

- Left panel (320px, fixed): Prompt input, Style preset selector, Aspect ratio selector, Advanced options accordion (collapsed by default), Generate button, Credit cost indicator

- Right panel (fluid): Output display area — shows the generated image; before first generation shows an animated placeholder with example prompts

Mobile layout: vertically stacked — prompt and controls above, output below. Generate button is sticky at the bottom of the viewport.

## 3.2 Prompt Input

- Field type: Multi-line textarea, min 2 rows, auto-expands up to 6 rows

- Character limit: Maximum 500 characters; live character counter shown (e.g., '142 / 500')

- Placeholder text: Rotating examples every 4 seconds: 'A golden retriever in a coffee shop, watercolor style' / 'Cyberpunk city at night, neon reflections' / 'Portrait of a woman in Renaissance style'

- Prompt enhancement toggle: A subtle toggle labeled '✨ Enhance prompt' — when ON, the system appends quality-boosting suffix tokens before sending to the model (e.g., ', highly detailed, sharp focus, 8k'). Default: ON for new users

- Negative prompt: Collapsed inside 'Advanced Options' accordion. Textarea, max 300 chars. Placeholder: 'Things you do NOT want in the image (e.g., blurry, watermark, extra fingers)'

## 3.3 Style Presets

Style presets are visual shortcuts that configure model parameters without exposing technical complexity. Must be displayed as selectable cards with a thumbnail preview image and a label.

| Preset Name | Visual Thumbnail | Model Config Applied | Example Output Style |
| --- | --- | --- | --- |
| Photorealistic | Photo-quality portrait | FLUX.1-dev; CFG 7; no style LoRA; prompt suffix: 'photorealistic, DSLR, sharp, detailed' | Looks like a real photograph |
| Anime | Anime character illustration | FLUX.1-dev; CFG 8; anime LoRA; prompt suffix: 'anime style, cel shaded, vibrant colors' | Japanese animation style |
| Digital Art | Vibrant digital painting | FLUX.1-dev; CFG 7.5; digital art LoRA; prompt suffix: 'digital art, concept art, detailed' | Concept art / game art aesthetic |
| Oil Painting | Classic oil painting texture | SDXL; CFG 8; oil painting LoRA; prompt suffix: 'oil painting, canvas texture, impasto' | Traditional painted look |
| Cinematic | Movie still / film grain | FLUX.1-dev; CFG 7; cinematic LoRA; prompt suffix: 'cinematic, film grain, anamorphic, movie still' | Hollywood movie still |
| Watercolor | Soft watercolor wash | SDXL; CFG 6.5; watercolor LoRA; prompt suffix: 'watercolor painting, soft edges, wet on wet' | Soft, translucent painted look |
| Pixel Art | 16-bit retro pixel art | SDXL; CFG 9; pixel art LoRA; prompt suffix: 'pixel art, 16-bit, retro game style' | Retro video game aesthetic |
| 3D Render | Smooth 3D CGI render | FLUX.1-dev; CFG 7; 3D LoRA; prompt suffix: 'octane render, 3D, CGI, physically based' | Blender/Cinema 4D aesthetic |

## 3.4 Aspect Ratio Selector

Displayed as clickable icon-buttons with ratio label. The selected ratio visually changes the output preview frame dimensions.

| Option | Ratio | Pixel Resolution | Best For |
| --- | --- | --- | --- |
| Square | 1:1 | 1024 × 1024 px | Instagram posts, profile pictures, avatars |
| Portrait | 2:3 | 832 × 1216 px | Pinterest, TikTok cover, phone wallpaper |
| Landscape | 3:2 | 1216 × 832 px | Twitter/X headers, YouTube thumbnails, banners |
| Wide | 16:9 | 1344 × 768 px | YouTube thumbnails, desktop wallpapers, presentations |
| Tall | 9:16 | 768 × 1344 px | Instagram Stories, TikTok, Reels |

## 3.5 Advanced Options (Collapsed Accordion)

- Seed: Integer field, default blank (random). When specified, produces deterministic output from same prompt. Label: 'Seed (leave blank for random)'

- Guidance Scale (CFG): Slider from 1–15, default 7. Tooltip: 'Higher = image follows prompt more strictly. Lower = more creative/random'

- Number of images: Segment control: 1 (default) / 2 / 4. Note: 2 images costs 2 credits, 4 costs 4 credits. Warning shown dynamically

- Negative prompt: Textarea as described in 3.2 above

## 3.6 Generation States & UX

| State | UI Behaviour | Duration |
| --- | --- | --- |
| Idle | Right panel shows placeholder with animated example images cycling every 5 seconds. Generate button is active. | N/A |
| Submitting | Generate button shows spinner + 'Generating...' text. Button disabled. Credit deducted immediately from display (optimistic update). | 0–1s |
| Queued | Progress bar appears below button. Text: 'In queue... (#2 in line)'. Estimated wait time shown if >10s. | Variable |
| Generating | Progress bar animates. Text: 'Creating your image...' + fun rotating micro-copy ('Painting pixels...', 'Waking up the AI...') | 5–25s average |
| Complete | Image fades in on right panel. Download button, 'Save to Gallery' button, 'Generate Variations' button appear below image. | Instant |
| Error | Error banner with icon. Specific error message shown (see error codes in 3.9). Credit refunded. 'Try Again' button shown. | Instant |

## 3.7 Output Actions

After a successful generation, the user sees the following actions beneath the output image:

- Download (PNG): Downloads the full-resolution PNG. Free tier downloads include watermark. Paid tiers download clean image

- Save to Gallery: Saves the generation (prompt, style, seed, output URL) to the user's personal gallery. Auto-saves for paid users; manual for free

- Generate Variations: Re-runs the same prompt with seed ±50 to produce 2 similar-but-different outputs. Costs 2 additional credits

- Edit Image: One-click transition to the Image Editing screen (Feature 2) with this image pre-loaded

- Copy Prompt: Copies the exact prompt used to clipboard. Useful for iteration

## 3.8 Watermark Specification

Free tier watermarks must follow these exact specifications to ensure they cannot be easily cropped:

- Logo: 'CreativeAI' wordmark in white with 60% opacity

- Position: Bottom-right corner AND bottom-left corner (dual placement prevents cropping)

- Size: 12% of image short-edge width

- Applied server-side using Sharp.js BEFORE the download URL is generated — never applied client-side

- Watermark is NOT applied to in-app preview — only to the downloaded file

## 3.9 Credit Cost Table — Image Generation

| Action | Credit Cost | Notes |
| --- | --- | --- |
| Generate 1 image (any style, any ratio) | 1 credit | Base cost for all image generations |
| Generate 2 images (batch) | 2 credits | Costs 1 credit per image |
| Generate 4 images (batch) | 4 credits | Costs 1 credit per image |
| Generate Variations (2 images) | 2 credits | Charged on top of the original generation |
| Failed generation (API error) | 0 credits | Full refund — credits restored immediately |
| Failed generation (user-caused: NSFW block) | 1 credit | Credit consumed; moderation note shown to user |

## 3.10 User Stories — Image Generation

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| US-IG-01 | As a user, I want to type a text prompt and receive an AI-generated image, so I can bring my ideas to life without any design skills. | - Prompt textarea is visible and focused on page load - Submitting an empty prompt shows validation error 'Please describe what you want to create' - A valid prompt triggers image generation - Generated image appears in the output panel within 30 seconds (P95) - A success notification 'Image created!' appears for 2 seconds | P0 |
| US-IG-02 | As a user, I want to choose a style preset, so my image matches the visual aesthetic I'm going for without knowing technical parameters. | - 8 style preset cards are displayed - One preset is always selected (default: Photorealistic) - Clicking a preset card selects it and shows a selected state (colored border) - Selected preset is persisted during the session - The selected preset visually affects the style of the generated output | P0 |
| US-IG-03 | As a user, I want to choose the aspect ratio of my image, so the output fits the platform I'm creating for. | - 5 aspect ratio options are displayed as icon-buttons - Square (1:1) is the default selection - Selecting a ratio updates the output preview frame shape before generation - The correct resolution is submitted to the AI model based on the selected ratio | P0 |
| US-IG-04 | As a free tier user, I want to download my image with a watermark, so I can still use the output without paying. | - Download button is visible and functional for free users - Downloaded file includes dual watermark (bottom-left and bottom-right) - Watermark is applied server-side before download URL is returned - In-app preview does NOT show the watermark | P0 |
| US-IG-05 | As a paid user, I want to download a clean image without a watermark, so I can use it professionally. | - Spark, Glow, and Pro users receive watermark-free downloads - No watermark processing occurs for paid tier download requests - File is full resolution PNG | P0 |
| US-IG-06 | As a user, I want to see how many credits this action will cost before I click Generate, so I'm never surprised by credit deductions. | - Credit cost is displayed adjacent to the Generate button at all times - Cost updates dynamically when 'Number of images' is changed (e.g., '2 credits' for batch of 2) - If user has insufficient credits, the Generate button is disabled and replaced with 'Not enough credits — Upgrade' CTA | P0 |
| US-IG-07 | As a user, I want to see my generation fail gracefully with a credit refund if the AI API is unavailable, so I don't lose credits for errors outside my control. | - API timeout (>30s) or 5xx error triggers a refund - Error banner shows: 'Something went wrong. Your credit has been refunded. Please try again.' - Credit balance is restored within 2 seconds of error detection - A 'Try Again' button is shown | P0 |
| US-IG-08 | As a user, I want my prompt to be enhanced automatically, so my images look better without needing to know prompt engineering. | - 'Enhance prompt' toggle is ON by default for new users - When ON, the system appends quality tokens to the prompt before submitting to the model - The user's original prompt is preserved in the gallery (not the enhanced version) - User can turn OFF the toggle; preference persists across sessions | P1 |

# 4. Feature 2 — Image Editing

Feature Summary Users can edit images — either their own AI generations or uploaded photos — using four one-click editing tools: Background Removal, Basic Inpainting, AI Upscaling, and One-Click Enhancements. Each tool consumes credits.

## 4.1 Accessing Image Editing

The Image Editing screen can be accessed in three ways:

- Click 'Edit Image' after generating an image (pre-loaded)

- Click 'Edit' on any image in the Personal Gallery

- Click 'Upload & Edit' from the main navigation — user uploads a JPEG, PNG, or WebP file

## 4.2 Upload Specifications

- Accepted formats: JPEG, PNG, WebP

- Maximum file size: 20 MB

- Maximum dimensions: 8000 × 8000 px (images larger than this are rejected with error message)

- Minimum dimensions: 64 × 64 px

- Upload method: Drag-and-drop zone or file picker button. Progress bar shown during upload. File stored temporarily in Supabase Storage under /temp/{userId}/{uuid}.{ext}

- Temporary file lifecycle: Temp files auto-deleted after 24 hours if not saved to gallery

## 4.3 Editing Tool 1 — Background Removal

Description

Removes the background from any image, leaving the subject on a transparent background. Output is a PNG with an alpha channel. The user can optionally replace the transparent background with a solid color or a new AI-generated background.

Implementation

- API provider: Clipdrop API (/remove-background endpoint) or Replicate BRIA RMBG-2.0 model as fallback

- Input: Original image file

- Output: PNG with transparency

- Credit cost: 2 credits per use

- Processing time target: < 8 seconds (P95)

UX Flow

- User clicks 'Remove Background' tool card

- Processing spinner shown over image preview

- Result displayed: subject on checkerboard (transparency indicator)

- Secondary options appear: 'Keep transparent', 'Add solid color background', 'AI background' (costs +1 credit)

- User downloads or saves to gallery

## 4.4 Editing Tool 2 — Basic Inpainting

Description

Allows users to mask a region of an image by painting over it with a brush, then describe what should replace that region with a text prompt. The AI fills in only the masked area while keeping the rest of the image intact.

Canvas & Brush Specifications

- Mask brush sizes: Small (10px), Medium (30px), Large (60px) — selectable via toolbar

- Brush color: Red (#FF0000) at 50% opacity for visibility

- Undo: Ctrl+Z / Cmd+Z undoes the last brush stroke; up to 10 undo levels

- Clear mask: 'Clear Mask' button resets the entire mask

- Zoom: Pinch-to-zoom on mobile; scroll-to-zoom on desktop; range 50%–300%

Inpainting Generation

- Inpainting model: Replicate FLUX.1-fill or SDXL-Inpainting model

- Prompt input: Separate text field appears once mask is drawn: 'What should go here?' (max 300 chars)

- Strength: Fixed at 0.85 for Phase 1 (not user-configurable)

- Credit cost: 3 credits per inpainting generation

- Output: Full image with masked region replaced; same dimensions as input

## 4.5 Editing Tool 3 — AI Upscaling

Description

Increases image resolution by 2× or 4× while enhancing fine details, sharpness, and reducing artifacts. Useful for users who want to print or use their image at large sizes.

Specifications

- Upscaling options: 2× (doubles width and height) and 4× (quadruples width and height)

- Model: Replicate Real-ESRGAN or Clarity Upscaler model

- Maximum output size: 8000 × 8000 px — if 4× would exceed this, show warning and cap at maximum

- Credit cost: 2× upscale: 2 credits. 4× upscale: 4 credits

- Processing time target: 2× < 10s, 4× < 20s (P95)

- Output format: PNG

UX

Before/after slider is shown after upscaling is complete, allowing the user to drag a divider line to compare the original and upscaled versions side by side.

## 4.6 Editing Tool 4 — One-Click Enhancements

A set of single-click AI enhancement filters. Each applies a specific transformation to the image. Only one enhancement can be applied per session (to avoid stacking/quality degradation). Cost: 1 credit per enhancement.

| Enhancement Name | What It Does | API / Model Used |
| --- | --- | --- |
| Auto Enhance | Automatically adjusts exposure, contrast, saturation, and sharpness to optimal levels | Clipdrop /auto-enhance or Sharp.js local processing |
| Face Retouch | Smooths skin, brightens eyes, and reduces blemishes on detected faces. Only activates if a face is detected; otherwise shows 'No face detected' message | Replicate face-restoration (CodeFormer or GFP-GAN) |
| Colorize | Converts black-and-white images to color using AI colorization | Replicate colorization model (DeOldify or similar) |
| Cartoon / Illustrate | Stylizes a photograph into a cartoon or illustrated look | Replicate cartoonize model |
| Deblur / Sharpen | Reduces motion blur and sharpens detail in blurry or low-quality images | Replicate deblur model or Sharp.js unsharp mask |

## 4.7 Credit Cost Summary — Image Editing

| Editing Action | Credit Cost |
| --- | --- |
| Background Removal | 2 credits |
| Background Removal + AI Background Replace | 3 credits |
| Inpainting (per generation attempt) | 3 credits |
| 2× Upscale | 2 credits |
| 4× Upscale | 4 credits |
| Any One-Click Enhancement | 1 credit |
| Any editing action that fails (API error) | 0 credits (full refund) |

## 4.8 User Stories — Image Editing

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| US-IE-01 | As a user, I want to remove the background from my image with one click, so I can use the subject on a different background. | - 'Remove Background' button is clearly visible in the editing toolbar - Background removal completes within 8 seconds (P95) - Result shows subject on transparent background (checkerboard pattern) - User can download the PNG with transparency - 2 credits are deducted on success; 0 on failure | P0 |
| US-IE-02 | As a user, I want to paint over part of my image and replace it with something new, so I can fix or change specific areas. | - Brush tool is available with 3 sizes - Mask is drawn in semi-transparent red overlay - After drawing mask, a prompt field appears - Submitting generates the inpainted result - Undo (up to 10 steps) is functional for mask strokes - 3 credits deducted on success | P1 |
| US-IE-03 | As a user, I want to upscale my image to higher resolution, so I can print or use it at a larger size. | - 2× and 4× upscale options are shown as buttons - Processing indicator is shown during upscaling - Before/after comparison slider appears on completion - Upscaled image can be downloaded at full resolution - Correct credits deducted per selection (2 or 4) | P0 |
| US-IE-04 | As a user, I want to apply one-click enhancements, so I can improve my image quality without manual editing skills. | - 5 enhancement options are shown as labeled cards - Clicking one applies the enhancement and shows result - Only one enhancement can be applied per editing session - 1 credit deducted per enhancement - 'No face detected' message shown if Face Retouch selected on non-portrait image | P1 |
| US-IE-05 | As a user, I want to upload my own photo to edit, so I can use the editing tools on images I already have. | - Upload accepts JPEG, PNG, WebP - File size limit of 20MB enforced with clear error message - Uploaded image is displayed in the editing canvas within 3 seconds - Uploaded image persists for 24 hours in temp storage | P0 |

# 5. Feature 3 — Short AI Video Clips

Feature Summary Users can animate any image (AI-generated or uploaded) into a 3–5 second video clip. The animation is driven by a motion prompt describing the movement. Output is an MP4 video optimized for social media. Free tier cannot access video; Spark and above can.

## 5.1 Access Control by Plan

| Plan | Video Access | Monthly Video Clip Allowance | Max Clip Length | Max Resolution |
| --- | --- | --- | --- | --- |
| Free | ❌ No access | 0 clips | N/A | N/A |
| Spark ($5/mo) | ✅ Full access | 10 clips/month | 5 seconds | 720p (1280×720) |
| Glow ($12/mo) | ✅ Full access | 40 clips/month | 5 seconds | 1080p (1920×1080) |
| Pro ($19/mo) | ✅ Full access | 120 clips/month | 5 seconds | 1080p (1920×1080) |

Free tier users who navigate to the Video tool see a locked state UI with: a blurred/dimmed example video preview, the message 'Video creation is available on Spark and above', and a prominent 'Upgrade to Spark — $5/mo' CTA button.

## 5.2 Video Generation Flow

- User navigates to 'Video' section from main navigation

- User selects source image: from gallery, from current generation, or by uploading new image

- User types a motion prompt (max 150 chars) — describes the movement (see presets in 5.3)

- User selects clip duration: 3 seconds or 5 seconds

- User clicks 'Animate' — credit cost shown: 5 credits for 3s, 8 credits for 5s

- Processing screen shown (estimated 30–90 seconds)

- Completed video plays automatically in-app in a looping video player

- User can download as MP4 or save to gallery

## 5.3 Motion Prompt Input & Presets

The motion prompt field accepts free-text input AND offers one-click preset buttons that populate the field:

| Preset Label | Motion Prompt Injected | Best For |
| --- | --- | --- |
| Zoom In | Slow cinematic zoom into the center of the image | Portraits, product shots |
| Zoom Out | Slow cinematic pull back revealing more of the scene | Landscapes, wide scenes |
| Pan Left | Smooth horizontal pan from right to left | Landscapes, panoramas |
| Pan Right | Smooth horizontal pan from left to right | Landscapes, panoramas |
| Float Up | Gentle upward drift, clouds moving, light shimmer | Fantasy, nature, dreamlike |
| Breathe | Subtle pulsing breathing effect on the subject | Portraits, characters |
| Shake | Handheld camera shake effect, documentary feel | Action, urban, gritty |
| Fire Effect | Flickering fire and heat distortion applied to image | Fantasy, dramatic scenes |

## 5.4 Video Generation Model & API

- Primary model: Replicate Stability AI Stable Video Diffusion (SVD-XT) or Kling Video API — chosen based on cost-per-second and output quality at time of implementation

- Fallback model: Fal.ai AnimateDiff-Lightning if primary is unavailable

- Input requirements: Source image is resized/cropped to 1024×576 (16:9) or 576×1024 (9:16) before submission, preserving aspect ratio with letterboxing if needed

- Output format: MP4, H.264 codec, AAC audio stream (silent), bitrate 4–8 Mbps

- Polling: Video generation is asynchronous. Backend polls the generation API every 5 seconds and pushes status updates to the frontend via Supabase Realtime

## 5.5 Credit Cost Table — Video

| Action | Credit Cost | Notes |
| --- | --- | --- |
| Generate 3-second video clip | 5 credits | Available on Spark, Glow, Pro only |
| Generate 5-second video clip | 8 credits | Available on Spark, Glow, Pro only |
| Failed video generation (API error) | 0 credits | Full refund — credits restored immediately |
| Video attempt on Free tier | Blocked | Upgrade CTA shown; no credits consumed |

## 5.6 User Stories — Video

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| US-VD-01 | As a paid user, I want to animate my AI-generated image into a short video clip, so I can post more engaging content on social media. | - Video section is accessible and unlocked for Spark, Glow, Pro users - User can select source image from gallery or current generation - Motion prompt field and presets are shown - Clicking 'Animate' triggers generation with correct credit cost shown - Completed video plays in-app in a looping player - MP4 download is functional | P0 |
| US-VD-02 | As a free user, I want to understand that video is a paid feature before I waste time trying to use it, so I'm not confused. | - Video nav item shows a lock icon for free users - Clicking the locked video section shows upgrade prompt — not an error - Upgrade CTA clearly states the price ($5/mo) - No credits are consumed for visiting the locked screen | P0 |
| US-VD-03 | As a user, I want one-click motion presets, so I don't have to know how to describe camera movements technically. | - 8 motion preset buttons are visible - Clicking a preset populates the motion prompt field with correct text - User can still edit the populated text freely - Preset selection persists until user changes it | P1 |
| US-VD-04 | As a user, I want to see a real-time progress indicator during video generation, so I'm not left wondering if something went wrong. | - Processing screen shows animated spinner + 'Animating...' message - Estimated time shown: 'Usually 30–90 seconds' - If generation takes >120 seconds, message updates to 'Taking a bit longer than usual...' - If generation fails, error shown with credit refund confirmation | P1 |

# 6. Feature 4 — Template Library

Feature Summary The Template Library is a curated collection of 50+ pre-designed creation starting points. Each template bundles a prompt, style preset, and aspect ratio into a one-click launcher. Templates remove the 'blank page' problem for users who don't know where to start.

## 6.1 Template Data Model

| Column | Type | Description |
| --- | --- | --- |
| id | uuid | Primary key |
| title | text | Short display title, max 40 chars (e.g., 'Cozy Coffee Shop Portrait') |
| category | enum | Category: social_post ¦ thumbnail ¦ wallpaper ¦ avatar ¦ artistic ¦ seasonal |
| thumbnail_url | text | URL of a pre-generated example output stored in CDN |
| prompt | text | Full prompt text pre-loaded into the generation prompt field |
| negative_prompt | text | Optional negative prompt bundled with the template |
| style_preset | text | Name of the style preset applied (must match one of the 8 in Section 3.3) |
| aspect_ratio | text | Default aspect ratio for the template (must match one of the 5 in Section 3.4) |
| is_featured | boolean | If true, shown in 'Featured' row at top of library |
| is_free | boolean | If true, available to all tiers; if false, Spark and above only |
| sort_order | integer | Manual sort order within category |
| created_at | timestamp | When the template was added to the library |

## 6.2 Template Categories & Initial Count

| Category | Display Name | Min Templates at Launch | Example Titles |
| --- | --- | --- | --- |
| social_post | Social Posts | 12 | Instagram Quote Card, TikTok Thumbnail, Twitter Header, LinkedIn Banner |
| thumbnail | YouTube & Thumbnails | 10 | Gaming Thumbnail, Vlog Cover, Tutorial Thumbnail, Reaction Face |
| wallpaper | Wallpapers | 8 | Neon City Wallpaper, Forest Dawn Desktop, Abstract Gradient, Lo-Fi Bedroom |
| avatar | Profile Avatars | 8 | Anime Avatar, Pixel Art Profile Pic, Fantasy Portrait, Chibi Character |
| artistic | Artistic / Creative | 10 | Oil Painting Landscape, Watercolor Botanicals, Retro Poster, Surreal Scene |
| seasonal | Seasonal & Events | 6 | Birthday Card, Holiday Greeting, Valentine's Art, New Year Celebration |

## 6.3 Template Library UI

- Layout: Grid layout, responsive — 4 columns on desktop, 2 on tablet, 1 on mobile

- Card design: Thumbnail image fills the card; template title overlaid at bottom in semi-transparent bar; category badge top-left; lock icon top-right for paid-only templates on free tier

- Top section: Horizontal scrollable 'Featured' row (3–5 templates); search bar; category filter tabs below

- Search: Full-text search across template title and category; results filter the grid in real-time (client-side, no API call)

- Category tabs: All | Social Posts | Thumbnails | Wallpapers | Avatars | Artistic | Seasonal

- Hover state: Card lifts (shadow increase); 'Use Template →' overlay CTA appears

## 6.4 Using a Template

- User clicks a template card ('Use Template →')

- System navigates to Image Generation screen

- Prompt field is pre-populated with the template's prompt

- Style preset is auto-selected to match the template

- Aspect ratio is auto-selected to match the template

- Generate button is prominent — user can tweak or generate immediately

- User can modify any pre-filled values freely before generating

Generating from a template costs standard image generation credits (1 credit per image). No additional template fee.

## 6.5 Access Control

- Free tier: Can access and use templates marked is_free = true. Locked templates show lock icon and upgrade prompt when clicked

- Spark and above: Full access to all templates

- Template addition: New templates are added by admin only via a seeded database migration or admin-only Supabase dashboard — no user-generated templates in Phase 1

## 6.6 User Stories — Template Library

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| US-TL-01 | As a user who doesn't know what to create, I want a library of starting-point templates, so I can get inspired and start creating immediately. | - Template library is accessible from main navigation - At least 50 templates are present at launch - Templates are organized into categories with filter tabs - Clicking a template pre-populates the generation screen - No additional credits charged for using a template | P0 |
| US-TL-02 | As a user, I want to search for templates by keyword, so I can quickly find relevant ones. | - Search bar is visible above the template grid - Typing filters templates in real-time - Searching 'birthday' returns templates with 'birthday' in title or category - Empty search state shows 'No templates found for...' with a clear search button | P1 |
| US-TL-03 | As a free tier user, I want to know which templates require a paid plan before I click them, so I'm not surprised. | - Paid-only templates show a lock icon on the card - Clicking a locked template shows upgrade prompt, not an error - Free templates have no lock icon and work immediately | P0 |

# 7. Feature 5 — Personal Gallery

Feature Summary The Personal Gallery is each user's private cloud storage of all their past creations. Every generation (image and video) is saved here. Users can browse, re-download, delete, organize into collections, and jump back into editing from the gallery.

## 7.1 Gallery Data Model

| Column | Type | Description |
| --- | --- | --- |
| id | uuid | Primary key |
| user_id | uuid | Foreign key to users.id |
| type | enum | 'image' ¦ 'video' |
| output_url | text | CDN URL of the generated/edited file |
| thumbnail_url | text | CDN URL of a 400×400 compressed thumbnail for gallery display |
| prompt | text | The original user prompt (not the enhanced version) |
| negative_prompt | text | Negative prompt used, if any |
| style_preset | text | Style preset applied (for images) |
| aspect_ratio | text | Aspect ratio used |
| model_used | text | Name/version of AI model that produced this output |
| seed | integer | Seed used for generation; enables exact reproduction |
| source | enum | 'generation' ¦ 'editing' ¦ 'video' ¦ 'template' |
| is_favorite | boolean | Whether user has starred/favorited this item |
| collection_id | uuid | Optional foreign key to collections table (nullable) |
| created_at | timestamp | When the item was created |

## 7.2 Gallery Storage Limits by Plan

| Plan | Gallery Storage Limit | Auto-Save Behavior | Retention Period |
| --- | --- | --- | --- |
| Free | 50 items maximum | Manual — user must click 'Save to Gallery' | Items retained for 60 days since last download; then flagged for deletion with 7-day warning email |
| Spark | 500 items maximum | Auto-save all generations | Indefinite while subscription is active |
| Glow | 2,000 items maximum | Auto-save all generations | Indefinite while subscription is active |
| Pro | Unlimited items | Auto-save all generations | Indefinite while subscription is active |

## 7.3 Gallery UI

- Layout: Masonry grid (Pinterest-style) — items flow naturally based on aspect ratio; 4 columns desktop, 2 tablet, 1 mobile

- Sort options: Newest first (default) | Oldest first | Favorites first

- Filter options: All | Images | Videos | Favorites

- Search: Client-side search by prompt text — filters visible items in real-time

- Item card: Thumbnail fills card; on hover: title (prompt truncated to 40 chars), date, action icons (Download, Edit, Favorite, Delete)

- Bulk select: Checkbox appears on long-press (mobile) or right-click (desktop); bulk download (as ZIP) and bulk delete actions

## 7.4 Gallery Item Detail View

Clicking a gallery item opens a modal detail view containing:

- Full-resolution image preview (or video player for clips)

- Full prompt text (scrollable if long)

- Metadata: style preset, aspect ratio, seed, model, date created

- Action bar: Download, Edit (opens in editing screen), Generate Variations (costs 2 credits), Delete, Copy Prompt

- 'Recreate' button — re-runs the exact same generation (same prompt, style, seed) — costs 1 credit

## 7.5 Collections

Users can organize gallery items into named collections (like folders):

- Create collection: Via 'New Collection' button in gallery sidebar; name max 40 chars

- Add to collection: Drag-and-drop item onto collection name, or right-click → 'Add to Collection' → pick from list

- Collection limits: Free: 3 collections; Spark: 10; Glow: 25; Pro: unlimited

- Default collection: All items not in a collection appear in 'All Creations' (the default view)

## 7.6 User Stories — Personal Gallery

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| US-PG-01 | As a user, I want all my creations saved automatically, so I never lose my work. | - All image generations auto-save to gallery for Spark, Glow, Pro users - Free users see a 'Save to Gallery' button after each generation - Successfully saved items appear in gallery within 5 seconds - Gallery item count is updated in the navigation badge | P0 |
| US-PG-02 | As a user, I want to re-download any past creation at any time, so I can retrieve images I forgot to save locally. | - Every gallery item has a 'Download' action - Download retrieves the original full-resolution file (with or without watermark based on plan at time of generation) - Download triggers immediately with no loading delay (CDN-served) | P0 |
| US-PG-03 | As a user, I want to organize my creations into collections, so I can find specific images quickly. | - 'New Collection' button creates a named folder - Items can be added to collections - Clicking a collection filters the gallery to show only its contents - Collections are shown in a sidebar on desktop | P2 |
| US-PG-04 | As a user, I want to delete creations I no longer want, so my gallery stays tidy. | - Delete action is available per item (with confirmation dialog) - Bulk delete is available after bulk-selecting items - Deleted items are permanently removed (no recycle bin in Phase 1) - Gallery item count updates immediately after deletion | P1 |
| US-PG-05 | As a user, I want to jump from gallery back into editing any image, so I can continue working on past creations. | - 'Edit' action on gallery item opens the editing screen with that image pre-loaded - Transition is seamless with no re-upload required | P0 |

# 8. Feature 6 — Credit System

Feature Summary Credits are the internal currency of CreativeAI. Every generation and editing action costs credits. The system is transparent — users always know their balance and cost before acting. Credits roll over (unused credits carry to next month). This is the primary differentiator vs. all 7 competitors.

## 8.1 Credit Allocation by Plan

| Plan | Monthly Credits | Rollover Policy | Top-Up Available | Credit Reset Day |
| --- | --- | --- | --- | --- |
| Free | 25 credits/month | ❌ No rollover — resets to 25 each month | ✅ Yes ($2 = 20 credits) | 1st of each calendar month |
| Spark ($5/mo) | 150 credits/month | ✅ Full rollover — unused credits accumulate | ✅ Yes ($2 = 30 credits) | Billing anniversary date |
| Glow ($12/mo) | 500 credits/month | ✅ Full rollover — unused credits accumulate | ✅ Yes ($2 = 30 credits) | Billing anniversary date |
| Pro ($19/mo) | Unlimited* | N/A — unlimited | N/A | N/A |

*Pro plan is metered — there is a soft limit of 2,000 images and 120 videos per month before rate limiting kicks in. In Phase 1, the soft limit is not enforced; all Pro generations succeed. Rate limiting to be implemented in Phase 2.

## 8.2 Credit Balance Display

The credit balance must be visible at all times in the application. Placement and behavior:

- Location: Top navigation bar, right side, adjacent to the user avatar — always visible

- Format: Icon (lightning bolt ⚡) + number: '⚡ 147 credits'

- Tooltip on hover: Shows breakdown: 'Monthly credits: 120  |  Rollover from last month: 27  |  Total: 147'

- Low credit warning: When balance falls below 20 credits, the display changes to amber color and a subtle pulse animation

- Zero credit state: Display turns red; all Generate / Edit buttons show disabled state with tooltip 'No credits remaining — top up or upgrade'

- Real-time updates: Balance updates immediately (optimistic) when an action is triggered and confirmed when the API responds

## 8.3 Pre-Action Cost Display

Before any credit-consuming action is triggered, the cost must be shown to the user. Rules:

- Cost is displayed adjacent to the primary action button at all times (not just on hover)

- Format: '⚡ 1 credit' or '⚡ 3 credits' — always in this format, never 'costs 1 credit'

- When batch count changes (1/2/4 images), cost updates dynamically in real-time

- When user has insufficient credits, the button is disabled and the cost label changes to red with 'Need more credits'

## 8.4 Credit Transaction Ledger

Every credit transaction is logged in a 'credit_transactions' table for auditability:

| Column | Type | Description |
| --- | --- | --- |
| id | uuid | Primary key |
| user_id | uuid | Foreign key to users.id |
| amount | integer | Credits deducted (negative) or added (positive) |
| balance_after | integer | User's credit balance after this transaction |
| type | enum | 'generation' ¦ 'editing' ¦ 'video' ¦ 'refund' ¦ 'monthly_grant' ¦ 'topup' ¦ 'rollover' |
| reference_id | uuid | ID of the gallery item or Stripe charge this transaction relates to |
| description | text | Human-readable description (e.g., 'AI image generation — Photorealistic, 1:1') |
| created_at | timestamp | Transaction timestamp |

## 8.5 Credit Top-Up (Pay-As-You-Go)

- Access: Via 'Get More Credits' button in the credit display tooltip, or via Account Settings → Credits tab

- Top-up packages: $2 = 20 credits (free tier) / 30 credits (paid tiers); $5 = 60 credits (free) / 80 credits (paid); $10 = 140 credits (free) / 180 credits (paid)

- Payment: Processed via Stripe one-time payment (not a subscription charge)

- Delivery: Credits added to account within 5 seconds of successful Stripe webhook receipt

- Expiry: Top-up credits never expire — they accumulate with rollover credits

## 8.6 Monthly Credit Reset / Rollover Logic

The following logic runs on each billing cycle event (triggered by Stripe subscription renewal webhook or, for free users, a daily cron job on the 1st of each month):

- Calculate unused credits from the current cycle: unused = credits_remaining - rollover_balance_at_cycle_start

- For FREE tier: set credits_remaining = 25 (hard reset, no rollover). Insert credit_transaction record type = 'monthly_grant'

- For PAID tiers: add this month's credit_monthly_allowance to the existing balance. Insert credit_transaction type = 'monthly_grant' for the new grant AND type = 'rollover' for the carried-over amount

- Update user.billing_cycle_start to today

- Send 'Your credits have been refreshed' in-app notification

## 8.7 Refund Logic

- Automatic refund triggers: AI API returns 5xx error; generation times out (>60s for images, >180s for videos); explicit model error (not content policy violation)

- Refund amount: Exact number of credits deducted for the failed action

- Refund timing: Within 3 seconds of error detection; optimistic UI update followed by server confirmation

- Refund for content policy blocks: NOT refunded — 1 credit is consumed when a generation is blocked for NSFW or content policy violation. A clear message explains this to the user

- Refund record: Every refund creates a credit_transactions record with type = 'refund' and references the original transaction's reference_id

## 8.8 Credit System — User Stories

| ID | User Story | Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| US-CR-01 | As a user, I want to always see my credit balance, so I know when I'm running low. | - Credit balance visible in top nav at all times - Balance shows total (monthly + rollover + top-up) as a single number - Tooltip on hover breaks down the sources of credits - Balance turns amber below 20, red at 0 | P0 |
| US-CR-02 | As a user, I want to know the credit cost before I click Generate, so I'm never surprised. | - Cost shown next to every action button at all times - Cost updates in real-time when batch count changes - Button disabled with red cost label when insufficient credits | P0 |
| US-CR-03 | As a paid user, I want my unused credits to roll over each month, so I don't lose credits I didn't get to use. | - Unused credits from current cycle carry forward to next month - Rollover credits are added to new cycle grant (not replacing it) - Credit transaction record of type 'rollover' is created at cycle renewal - Total balance increases by both rollover amount and new monthly grant | P0 |
| US-CR-04 | As a user, I want my credits refunded if a generation fails, so I don't pay for errors. | - Credits refunded within 3 seconds of confirmed API error - In-app notification: 'Generation failed. 1 credit has been refunded' - Credit transaction record of type 'refund' created - Balance updates immediately in the UI | P0 |
| US-CR-05 | As a user, I want to buy extra credits without upgrading my plan, so I can use more without committing to a higher tier. | - 'Get More Credits' CTA accessible from credit tooltip and Account Settings - 3 top-up package sizes are shown with clear pricing - Stripe checkout completes the purchase - Credits appear in account within 5 seconds of payment - Top-up credits never expire | P1 |

# 9. Design System & UI Specifications

All UI implementation must follow this design system precisely. Deviations require design review. These specs directly counter the dark/cold aesthetic of all 7 competitors and establish our differentiated visual identity.

## 9.1 Color Palette

| Token Name | Hex Value | Usage |
| --- | --- | --- |
| color-primary | #F97316 | Primary CTA buttons, selected states, active nav items — warm orange-amber |
| color-primary-hover | #EA6C0A | Hover state of primary buttons |
| color-primary-light | #FFF7ED | Light background tint for primary elements, callout boxes |
| color-secondary | #0EA5E9 | Secondary actions, links, info badges — sky blue for contrast |
| color-background | #FEFAF5 | Main app background — warm off-white, never pure white |
| color-surface | #FFFFFF | Card and panel backgrounds |
| color-surface-2 | #F9F5F0 | Slightly warmer card variant for alternating rows |
| color-border | #E8DDD4 | All border colors — warm gray |
| color-text-primary | #1C1917 | Main body text — warm near-black |
| color-text-secondary | #78716C | Metadata, labels, helper text — warm gray |
| color-text-disabled | #C4B5AC | Disabled state text |
| color-success | #16A34A | Success states, checkmarks, 'saved' confirmations |
| color-warning | #D97706 | Low credit warnings, cautions |
| color-error | #DC2626 | Error states, destructive actions |
| color-credit | #7C3AED | Credit cost display — purple to distinguish from action colors |

## 9.2 Typography

| Element | Font | Size | Weight | Color Token |
| --- | --- | --- | --- | --- |
| App title / Logo | Nunito | 24px | 800 ExtraBold | color-primary |
| Page heading (H1) | Nunito | 28px | 700 Bold | color-text-primary |
| Section heading (H2) | Nunito | 20px | 700 Bold | color-text-primary |
| Card heading / H3 | Inter | 16px | 600 SemiBold | color-text-primary |
| Body text | Inter | 14px | 400 Regular | color-text-primary |
| Small / meta text | Inter | 12px | 400 Regular | color-text-secondary |
| Button label | Inter | 14px | 600 SemiBold | White (on primary) / color-primary (on outline) |
| Code / Monospace | JetBrains Mono | 13px | 400 Regular | color-text-primary |
| Credit display | Inter | 14px | 700 Bold | color-credit |

All fonts are loaded from Google Fonts. Add display=swap parameter. Preload the Inter and Nunito font families in the HTML <head>.

## 9.3 Spacing & Sizing

- Base spacing unit: 4px — all spacing values are multiples of 4

- Border radius: Small components (badges, inputs): 6px. Cards: 12px. Modals: 16px. Buttons: 8px. Pill badges: 9999px

- Shadow system: shadow-sm: 0 1px 2px rgba(0,0,0,0.05); shadow-md: 0 4px 6px rgba(0,0,0,0.07); shadow-lg: 0 10px 15px rgba(0,0,0,0.10)

- Container max-width: 1280px centered with auto left/right margins

- Left panel (generation controls): 320px fixed width on desktop; full-width on mobile

## 9.4 Button Specifications

| Button Type | Background | Text Color | Border | Hover State | Usage |
| --- | --- | --- | --- | --- | --- |
| Primary | color-primary (#F97316) | White | None | color-primary-hover; shadow-md | Generate, Animate, main CTAs |
| Secondary | Transparent | color-primary | 2px solid color-primary | color-primary-light background | Secondary actions |
| Danger | color-error (#DC2626) | White | None | Darken 10% | Delete, destructive actions |
| Ghost | Transparent | color-text-secondary | None | color-surface-2 background | Tertiary actions, icon buttons |
| Disabled | color-border | color-text-disabled | None | No hover change; cursor not-allowed | Insufficient credits, locked features |

## 9.5 Navigation Structure

The main navigation is a fixed left sidebar on desktop (240px wide) and a bottom tab bar on mobile (5 tabs). Items:

| Nav Item | Icon | Route | Visible to Free? | Badge |
| --- | --- | --- | --- | --- |
| Create | Sparkles icon | /create | Yes | None |
| Edit | Wand icon | /edit | Yes | None |
| Video | Film icon | /video | Yes (locked) | Lock icon for free users |
| Templates | Grid icon | /templates | Yes | None |
| Gallery | Image icon | /gallery | Yes | Item count |

# 10. Technical Architecture

## 10.1 Stack Overview

| Layer | Technology | Purpose | Hosting |
| --- | --- | --- | --- |
| Frontend | Next.js 14 (App Router), TypeScript, Tailwind CSS | Web application — all UI screens and client-side logic | Vercel (automatic deployments from main branch) |
| Backend API | Next.js API Routes (serverless functions) | REST API for all frontend-to-backend communication | Vercel Edge Functions |
| Database | Supabase (PostgreSQL) | All relational data: users, gallery, credit transactions, templates | Supabase managed cloud |
| Auth | Supabase Auth | Email/password, Google OAuth, Magic Link | Supabase managed cloud |
| File Storage | Supabase Storage | Temporary upload storage for user-uploaded images | Supabase managed cloud |
| Media CDN | Cloudflare R2 + Cloudflare CDN | Long-term storage and global CDN delivery of all generated outputs | Cloudflare |
| AI APIs | Replicate.com (primary), Fal.ai (fallback) | Image and video generation model inference | External API |
| Payments | Stripe | Subscription billing, one-time top-ups, customer portal | Stripe managed cloud |
| Email | Resend.com | Transactional emails (verification, receipts, low-credit warnings) | Resend managed cloud |
| Analytics | PostHog (self-hosted or cloud) | Product analytics, funnel tracking, feature flags | PostHog cloud |
| Error Tracking | Sentry | Frontend and backend error monitoring | Sentry cloud |

## 10.2 Environment Variables Required

All of the following must be configured in both .env.local (development) and Vercel environment variables (production):

| Variable Name | Source | Used By |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase project settings | Frontend + Backend |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase project settings | Frontend |
| SUPABASE_SERVICE_ROLE_KEY | Supabase project settings | Backend only — NEVER exposed to client |
| REPLICATE_API_TOKEN | Replicate.com account | Backend API routes only |
| FAL_API_KEY | Fal.ai account | Backend API routes only |
| STRIPE_SECRET_KEY | Stripe dashboard | Backend API routes only |
| NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY | Stripe dashboard | Frontend (Stripe.js) |
| STRIPE_WEBHOOK_SECRET | Stripe dashboard → Webhooks | Backend webhook handler |
| CLOUDFLARE_R2_ACCESS_KEY | Cloudflare R2 bucket settings | Backend — media upload |
| CLOUDFLARE_R2_SECRET_KEY | Cloudflare R2 bucket settings | Backend — media upload |
| CLOUDFLARE_R2_BUCKET_NAME | Cloudflare R2 bucket name | Backend — media upload |
| CLOUDFLARE_CDN_BASE_URL | Cloudflare R2 public URL | Backend — generate output URLs |
| RESEND_API_KEY | Resend.com account | Backend — email sending |
| NEXT_PUBLIC_POSTHOG_KEY | PostHog project | Frontend analytics |
| SENTRY_DSN | Sentry project settings | Frontend + Backend error tracking |

## 10.3 Database Schema — Tables Summary

All tables below must be created in Supabase (PostgreSQL). Row-Level Security (RLS) must be enabled on all tables. Users may only read/write their own rows.

| Table Name | Primary Purpose | RLS Policy Summary |
| --- | --- | --- |
| users | Extended user profile and subscription data | Users can SELECT/UPDATE their own row only. Service role can UPDATE all rows (for cron jobs) |
| gallery_items | All generated images and videos | Users can SELECT/INSERT/DELETE their own rows only |
| credit_transactions | Immutable ledger of all credit changes | Users can SELECT their own rows. INSERT/UPDATE only by service role |
| templates | Curated template library | All authenticated users can SELECT. Only service role can INSERT/UPDATE/DELETE |
| collections | User-created gallery folders | Users can SELECT/INSERT/UPDATE/DELETE their own rows only |
| generation_jobs | Track async generation requests and their status | Users can SELECT their own rows. Service role manages INSERT/UPDATE |

## 10.4 Generation Job Flow (Async Architecture)

Image and video generation is handled asynchronously. The following sequence must be implemented exactly:

- Frontend sends POST /api/generate with prompt, style, ratio, user JWT

- Backend validates JWT → checks credits → deducts credits optimistically (UPDATE users SET credits_remaining = credits_remaining - cost) → creates generation_jobs row with status = 'pending' → returns {job_id, estimated_wait_seconds} to frontend

- Backend triggers Replicate/Fal.ai API call asynchronously (do not await in the HTTP request cycle)

- Frontend subscribes to Supabase Realtime on the generation_jobs row for the returned job_id

- Replicate/Fal.ai webhook OR backend polling updates generation_jobs.status to 'processing' then 'complete' or 'failed'

- On 'complete': backend uploads output file to Cloudflare R2 → creates gallery_items row → updates generation_jobs.status = 'complete' + output_url

- Supabase Realtime pushes status change to frontend → frontend fetches and displays the output image

- On 'failed': backend restores credits (UPDATE users SET credits_remaining = credits_remaining + cost) → creates credit_transactions refund record → updates generation_jobs.status = 'failed' → Realtime pushes error to frontend

# 11. API Endpoint Specifications

All endpoints are served from the Next.js API routes at /api/*. All endpoints except /api/webhooks/* require a valid Supabase JWT in the Authorization: Bearer {token} header. All responses are JSON.

## 11.1 Authentication Endpoints

Authentication is handled directly by Supabase Auth client-side. No custom auth API routes are needed for login/signup/logout. The frontend uses the @supabase/ssr package.

## 11.2 Image Generation Endpoints

| Method | Endpoint | Auth | Request Body / Params | Response | Notes |
| --- | --- | --- | --- | --- | --- |
| POST | /api/generate/image | JWT required | { prompt: string, style: string, aspectRatio: string, count: 1¦2¦4, seed?: number, negativePrompt?: string, enhancePrompt: boolean } | { jobId: string, creditsCost: number, creditsRemaining: number, estimatedSeconds: number } | Validates credits, deducts optimistically, triggers async generation |
| GET | /api/generate/image/:jobId | JWT required | Path param: jobId | { status: 'pending'¦'processing'¦'complete'¦'failed', outputUrl?: string, thumbnailUrl?: string, error?: string } | Poll fallback if Realtime is unavailable |
| POST | /api/generate/variations | JWT required | { sourceJobId: string } | { jobId: string, creditsCost: 2, creditsRemaining: number } | Generates 2 variations using seed ±50 from original |

## 11.3 Image Editing Endpoints

| Method | Endpoint | Auth | Request Body / Params | Response | Notes |
| --- | --- | --- | --- | --- | --- |
| POST | /api/edit/background-remove | JWT required | { imageUrl: string } OR multipart: { file: File } | { jobId: string, creditsCost: 2, creditsRemaining: number } | Submits background removal job |
| POST | /api/edit/inpaint | JWT required | { imageUrl: string, maskUrl: string, prompt: string } | { jobId: string, creditsCost: 3, creditsRemaining: number } | maskUrl is a pre-uploaded PNG mask from /api/upload/mask |
| POST | /api/edit/upscale | JWT required | { imageUrl: string, scale: 2¦4 } | { jobId: string, creditsCost: number, creditsRemaining: number } | scale 2 = 2 credits, scale 4 = 4 credits |
| POST | /api/edit/enhance | JWT required | { imageUrl: string, enhancementType: 'auto'¦'face'¦'colorize'¦'cartoon'¦'deblur' } | { jobId: string, creditsCost: 1, creditsRemaining: number } | Enhancement applied as async job |
| POST | /api/upload/image | JWT required | multipart/form-data: { file: File } | { tempUrl: string, width: number, height: number, sizeBytes: number } | Uploads to Supabase temp storage. Max 20MB. Returns temp URL valid 24hrs |
| POST | /api/upload/mask | JWT required | multipart/form-data: { maskFile: File } | { maskUrl: string } | Uploads inpainting mask PNG to temp storage |

## 11.4 Video Generation Endpoints

| Method | Endpoint | Auth | Request Body / Params | Response | Notes |
| --- | --- | --- | --- | --- | --- |
| POST | /api/generate/video | JWT required | { sourceImageUrl: string, motionPrompt: string, duration: 3¦5 } | { jobId: string, creditsCost: number, creditsRemaining: number, estimatedSeconds: number } | duration 3 = 5 credits, duration 5 = 8 credits. Blocked for Free tier (returns 403) |
| GET | /api/generate/video/:jobId | JWT required | Path param: jobId | { status: string, videoUrl?: string, thumbnailUrl?: string, error?: string } | Poll fallback endpoint |

## 11.5 Gallery Endpoints

| Method | Endpoint | Auth | Request Body / Params | Response | Notes |
| --- | --- | --- | --- | --- | --- |
| GET | /api/gallery | JWT required | Query: ?type=image¦video¦all&sort=newest¦oldest¦favorites&page=1&limit=24 | { items: GalleryItem[], total: number, page: number, hasMore: boolean } | Paginated gallery fetch |
| GET | /api/gallery/:itemId | JWT required | Path param: itemId | { item: GalleryItem } | Single item detail |
| PATCH | /api/gallery/:itemId | JWT required | { isFavorite?: boolean, collectionId?: string¦null } | { item: GalleryItem } | Update favorite status or collection assignment |
| DELETE | /api/gallery/:itemId | JWT required | Path param: itemId | { success: true } | Permanently deletes item and CDN file |
| POST | /api/gallery/bulk-delete | JWT required | { itemIds: string[] } | { deletedCount: number } | Bulk deletion — max 50 items per request |
| GET | /api/gallery/:itemId/download | JWT required | Path param: itemId, Query: ?format=png¦mp4 | Redirect 302 to signed CDN URL (expires 60s) | Watermark applied server-side for free users before redirect |

## 11.6 Credits & Billing Endpoints

| Method | Endpoint | Auth | Request Body / Params | Response | Notes |
| --- | --- | --- | --- | --- | --- |
| GET | /api/credits/balance | JWT required | None | { total: number, monthly: number, rollover: number, topup: number } | Returns detailed credit breakdown |
| GET | /api/credits/transactions | JWT required | Query: ?page=1&limit=20 | { transactions: CreditTransaction[], total: number } | Paginated credit history |
| POST | /api/credits/topup/create-checkout | JWT required | { packageSize: 'sm'¦'md'¦'lg' } | { checkoutUrl: string } | Creates Stripe one-time payment checkout session. Frontend redirects to checkoutUrl |
| POST | /api/billing/create-portal-session | JWT required | None | { portalUrl: string } | Creates Stripe Customer Portal session for plan management |
| POST | /api/billing/create-checkout | JWT required | { plan: 'spark'¦'glow'¦'pro' } | { checkoutUrl: string } | Creates Stripe subscription checkout session for upgrades |
| POST | /api/webhooks/stripe | No auth (validated by Stripe signature) | Stripe event payload | { received: true } | Handles: checkout.session.completed, invoice.payment_succeeded, customer.subscription.deleted |

## 11.7 Template Endpoints

| Method | Endpoint | Auth | Request Body / Params | Response | Notes |
| --- | --- | --- | --- | --- | --- |
| GET | /api/templates | JWT required | Query: ?category=all¦social_post¦... &search=keyword&page=1&limit=40 | { templates: Template[], total: number } | Returns templates; locked templates include is_free=false for client to handle UI |
| GET | /api/templates/:templateId | JWT required | Path param: templateId | { template: Template } | Full template detail including prompt |

## 11.8 Error Codes Reference

| Error Code | HTTP Status | Trigger Condition | User-Facing Message |
| --- | --- | --- | --- |
| INSUFFICIENT_CREDITS | 402 | User's credit balance is below the cost of the requested action | You don't have enough credits for this. Top up or upgrade your plan. |
| PLAN_NOT_SUPPORTED | 403 | Action (e.g., video) is not available on user's current plan | This feature requires a paid plan. Upgrade to unlock it. |
| CONTENT_POLICY_VIOLATION | 422 | AI model blocked the prompt for NSFW or policy reasons | Your prompt was flagged by our content filter. 1 credit has been used. Please revise your prompt. |
| GENERATION_TIMEOUT | 504 | AI API did not respond within the timeout window | Generation timed out. Your credit has been refunded. Please try again. |
| GENERATION_FAILED | 500 | AI API returned a non-recoverable error | Something went wrong. Your credit has been refunded. Please try again. |
| UPLOAD_TOO_LARGE | 413 | Uploaded file exceeds 20MB | File is too large. Maximum file size is 20MB. |
| UPLOAD_INVALID_FORMAT | 415 | Uploaded file is not JPEG, PNG, or WebP | Unsupported file type. Please upload a JPEG, PNG, or WebP image. |
| GALLERY_FULL | 507 | Free user has hit 50-item gallery limit | Your gallery is full (50/50). Delete some items or upgrade to save more. |
| RATE_LIMIT_EXCEEDED | 429 | User has sent too many requests in a short time | You're generating too fast! Please wait a moment and try again. |
| INVALID_INPUT | 400 | Request body fails validation | Invalid request. {specific field error message} |

# 12. Non-Functional Requirements

## 12.1 Performance

| Metric | Target | Measurement Method |
| --- | --- | --- |
| First Contentful Paint (FCP) | < 1.5 seconds | Vercel Analytics / PageSpeed Insights |
| Time to Interactive (TTI) | < 3.0 seconds | Lighthouse score |
| Image generation P50 latency | < 12 seconds | Server-side timing logs |
| Image generation P95 latency | < 30 seconds | Server-side timing logs |
| Video generation P50 latency | < 60 seconds | Server-side timing logs |
| Video generation P95 latency | < 120 seconds | Server-side timing logs |
| API response time (non-generation endpoints) | < 300ms P95 | Vercel function logs |
| Gallery page load (first 24 items) | < 2 seconds | Browser DevTools / Real User Monitoring |
| CDN image delivery | < 200ms globally | Cloudflare analytics |

## 12.2 Reliability & Availability

- Uptime target: 99.5% monthly uptime — maximum 3.6 hours downtime per month

- AI API fallback: If Replicate.com returns errors for >3 consecutive requests, auto-switch to Fal.ai for the next 5 minutes

- Database availability: Supabase provides 99.9% SLA — acceptable for Phase 1

- Data backup: Supabase daily backups enabled. Cloudflare R2 has built-in redundancy

- Zero-downtime deploys: Vercel handles this automatically via its deployment pipeline

## 12.3 Security

- Authentication: All API routes validate Supabase JWT on every request. JWTs expire after 1 hour; auto-refreshed by Supabase client

- Row-level security: Supabase RLS enabled on all tables — users cannot access other users' data even with valid JWT

- API keys: All third-party API keys stored as environment variables; never committed to version control; never returned to the client

- Input validation: All API inputs validated using Zod schema validation before processing. Invalid inputs return 400 with specific error messages

- Rate limiting: IP-based rate limiting: 60 requests per minute per IP on all /api/* routes using Vercel Edge Middleware

- Content moderation: All prompts run through a moderation check (OpenAI Moderation API or equivalent) before submission to generation APIs. Flagged prompts are rejected with CONTENT_POLICY_VIOLATION error

- HTTPS: Enforced on all routes by Vercel. HTTP requests redirected to HTTPS

- CORS: API routes only accept requests from the production and staging frontend origins

- Webhook validation: Stripe webhook signature verified using Stripe SDK on every incoming webhook

## 12.4 Scalability

- Stateless API: All API routes are stateless serverless functions — scale horizontally automatically on Vercel

- Database connections: Use Supabase connection pooling (PgBouncer) to prevent connection exhaustion

- Generation queue: If daily generation volume exceeds 5,000, introduce a Redis-based queue (Upstash) — not needed at launch

- Storage: Cloudflare R2 has no practical storage limit — scales without intervention

## 12.5 Accessibility

- WCAG standard: All UI components must meet WCAG 2.1 Level AA

- Keyboard navigation: All interactive elements reachable and operable via keyboard (Tab, Enter, Space, Arrow keys)

- Screen reader: All images have descriptive alt text. ARIA labels on icon-only buttons. Live regions for generation status updates

- Color contrast: All text meets minimum 4.5:1 contrast ratio against its background

- Focus indicators: Visible focus ring on all interactive elements (2px solid color-primary)

# 13. Testing Requirements

## 13.1 Testing Levels Required

All of the following testing types are mandatory before any feature is marked 'complete' and merged to main:

- Unit tests: All utility functions, credit calculation logic, prompt validation, and Zod schemas. Coverage target: 80%

- Integration tests: All /api/* routes tested with mock AI API responses. Every endpoint's success path, auth failure path, and error path must be tested

- End-to-end tests: Playwright E2E tests for the 5 critical user flows listed in 13.2. Run on every pull request via CI

- Visual regression: Percy or Chromatic snapshots for all key screens. Any visual change must be explicitly approved

## 13.2 Critical E2E Test Scenarios (Must Pass Before Launch)

| Test ID | Scenario | Steps | Pass Criteria |
| --- | --- | --- | --- |
| E2E-01 | New user sign-up and first generation | 1. Visit landing page 2. Click 'Get Started Free' 3. Sign up with email 4. Complete onboarding 5. Type prompt and click Generate | Image generated and displayed within 30s. Credit balance shows 24. |
| E2E-02 | Free user upgrade to Spark | 1. Sign in as free user with 0 credits 2. Click 'Upgrade' CTA 3. Complete Stripe checkout (test card) 4. Return to app | Plan shows 'Spark'. Credit balance shows 150. Video section is unlocked. |
| E2E-03 | Credit refund on generation failure | 1. Sign in as paid user 2. Mock Replicate API to return 500 3. Submit generation 4. Wait for error state | Credit balance restored. Error message shown. Refund credit transaction created in DB. |
| E2E-04 | Image editing — background removal | 1. Generate an image 2. Click 'Edit' 3. Select 'Background Removal' 4. Wait for result 5. Download | Background removed. Download produces PNG with transparency. 2 credits deducted. |
| E2E-05 | Template to generation flow | 1. Navigate to Templates 2. Click a template 3. Verify generation screen is pre-populated 4. Click Generate | Prompt, style, and aspect ratio match template. Image generates successfully. |

## 13.3 Definition of Done

A feature is only considered done and ready for production deployment when ALL of the following are true:

- All user stories for the feature have acceptance criteria verified by QA

- All API endpoints for the feature have integration tests passing

- E2E tests for the feature pass in CI on a staging environment

- Visual regression snapshots are approved

- The feature has been manually tested by the Product Owner on the staging environment

- No P0 or P1 bugs are open for this feature

- Error states and edge cases have been tested (empty states, network failures, invalid inputs)

- Accessibility check passed (keyboard navigation + screen reader + contrast ratio verified)

- All environment variables required by the feature are documented in the .env.example file

# Appendix — Quick Reference

## A. Complete Credit Cost Reference

| Action | Credit Cost | Available To |
| --- | --- | --- |
| Generate 1 image | 1 | All tiers |
| Generate 2 images (batch) | 2 | All tiers |
| Generate 4 images (batch) | 4 | All tiers |
| Generate variations (2 images) | 2 | All tiers |
| Background removal | 2 | All tiers |
| Background removal + AI background | 3 | All tiers |
| Inpainting | 3 | All tiers |
| 2× Upscale | 2 | All tiers |
| 4× Upscale | 4 | All tiers |
| One-click enhancement | 1 | All tiers |
| 3-second video clip | 5 | Spark, Glow, Pro |
| 5-second video clip | 8 | Spark, Glow, Pro |
| Any failed action (API error) | 0 (refunded) | All tiers |
| Content policy violation | 1 (not refunded) | All tiers |

## B. Plan Comparison Summary

| Feature | Free | Spark $5/mo | Glow $12/mo | Pro $19/mo |
| --- | --- | --- | --- | --- |
| Monthly credits | 25 | 150 | 500 | Unlimited* |
| Credit rollover | ❌ | ✅ | ✅ | N/A |
| Image generation | ✅ | ✅ | ✅ | ✅ |
| Image editing (all tools) | ✅ | ✅ | ✅ | ✅ |
| Video clips (monthly) | ❌ | 10 | 40 | 120 |
| Watermark on downloads | ✅ (watermarked) | ❌ | ❌ | ❌ |
| Gallery storage | 50 items | 500 items | 2,000 items | Unlimited |
| Auto-save to gallery | ❌ (manual) | ✅ | ✅ | ✅ |
| Template access | Free only | All templates | All templates | All templates |
| Max video resolution | N/A | 720p | 1080p | 1080p |
| Collections | 3 | 10 | 25 | Unlimited |

— End of PRD v1.0 — CreativeAI Phase 1 MVP —

This document is confidential and intended for the product development team only.